# Judge System Development Report
March 7th 2025
Judge Version (v1)
## Overview
The Judge System project is progressing steadily. The backend has been largely developed, but there are still key features that need to be implemented. Specifically, the system does not yet track the number of labs a student has successfully passed. This feature will be implemented within the next month to enhance functionality and student progress tracking.
## Backend Development
The backend is structured with best practices in mind. Custom interfaces such as “IUserService” have been implemented to improve clarity and maintainability. This structure was chosen to ensure modularity and ease of extension in future iterations. Additionally, comments have been added to the codebase to provide clarity and guidance for developers working on the project.
### Data Seeding
A method for seeding data is included within Program.cs, allowing users to initialize the database with necessary records. This feature ensures that test data is available for development and testing purposes without manual intervention.
### Configuration Management
Currently, environment variables or a .env file are not utilized for configuration management. However, implementing a standardized configuration system is planned for the near future to improve flexibility and maintainability.
## Docker Integration
The execution backend is successfully deployed within a Docker container. The Judge System's execution engine is designed to compile and execute code in multiple programming languages within an isolated environment. The container must be running for the system to function properly.
### Supported Languages
The Judge System currently supports the following languages:
- Python (Dynamically Executed)
- Java (Statically Compiled & Executed)
- C# (Statically Compiled & Executed)
### Features
- Single file execution
- Isolated execution environment via Docker
- Supports Python, Java, and C#
- HTTP API for receiving and executing code
- Execution timeout (5 seconds)
### Deployment
The Docker container is built and deployed using the following commands:
sudo docker build -t judge-container .
sudo docker run -p 5000:5000 --name judge-container judge-container

Currently the port is fixed to 5000 and will be adjusted using .env files in sooner updates.
To stop and remove the container:
sudo docker stop judge-container
sudo docker rm judge-container

### Performance Metrics
A performance analysis was conducted across the supported languages, measuring execution speeds in seconds:
Test #	Python (s)	C# (s)	Java (s)
1	0.021	0.429	3.341
2	0.016	0.435	3.420
3	0.016	0.425	3.349
4	0.016	0.429	3.412
5	0.015	0.416	3.360
AVG	0.016	0.429	3.377

## API Functionality
The API receives code via a POST request, compiles (if necessary), executes it, and returns results. Below is an example request:
curl -X POST http://localhost:5000/execute \ / -H "Content-Type: application/json" \ / -d '{"language":"python", "source_code":"print(\"Hello, World!\")", "input_data":"", "expected_output":"Hello, World!"}'

### Example Responses
Success:
{
    "Result": "Success"
}
Incorrect Output:
{
  "Result": "Incorrect",
  "std_err": "Output does not match expected output",
  "std_out": "hello"
}
Execution Error:
{
  "Result": "Error",
  "std_err": "NameError: name 'it' is not defined"
}
## Issues and Improvements
- The system does not currently track passed labs per student, but this feature will be implemented soon.
- C# execution currently does not return standard error outputs, but this will be addressed in future updates.
- A standardized configuration system (e.g., .env file) will be implemented for improved environment variable management.
## Frontend Development
A simple frontend prototype was developed using React to demonstrate intended UI layout and functionality. This prototype also served as an experiment in state management, comparing Redux, React Query, and useContext. While no final decision has been made, further research will be conducted within the next week to determine the best approach.
### Next Steps for the Frontend
- Develop the full frontend using TypeScript and best practices.
- Ensure documentation is written at a beginner-to-intermediate level to encourage contributions from new developers.
- The frontend will be developed on the “frontend-development” branch of the GitHub repository.
## Conclusion
The Judge System backend is functional but requires additional tracking features for student progress. The execution engine runs successfully within a Docker container and supports multiple programming languages. The frontend is in its early stages, with a prototype available for reference. Over the next month, the missing backend features will be implemented, a decision on state management will be finalized, and frontend development will proceed using TypeScript.